Project Plan - Kubernetes Security Internship

Prepared By: R. Haque

Table of Content

| - Project Background | 2 |
| --- | --- |
| - Problem Defination | 2 |
| - Requirements | 2 |
| - Project Goal | 2 |
| - Expected Result | 3 |
| - Way of Working | 3 |
| - Scope | 3 |
| - Project Structure | 3 |
| - Risk Assesment | 6 |
| - Deliverables | 6 |
| - Planning | 7 |

- Project Background

This project plan covers the Kubernetes security work I am doing during my internship, structured as four sub-projects defined by the company, hardened container image vendor selection, Kubernetes security assessment tooling, CIS Benchmark compliance improvement, and an AI-assisted security tooling investigation. Where a sub-project already has a formal work item in the company's backlog, this plan uses that item's own framing as its source of truth.

- Problem Definition

The company's Kubernetes platform team currently noticed several gaps; container images aren't consistently hardened against a defined vendor standard and it's unclear whether the current signing approach Cosign is the right one; there's no validated, ongoing way to assess the cluster for misconfigurations and attack paths; it's unclear which CIS Kubernetes Benchmark controls are actually met; and it isn't yet known where AI-assisted tooling could realistically help with security work.

- Requirements

- A documented, criteria-based recommendation on a hardened container image vendor/service.

- A documented position on Cosign vs Notary (Notation) for image signing.

- A Kubernetes security assessment tool evaluated, deployed, and validated on the dev cluster, with a recommendation on adoption.

- A structured CIS Benchmark gap assessment, with at least one implemented remediation and a measured change in compliance.

- A recommendation on AI-assisted tooling for at least one concrete security use case, backed by a small test.

- All findings, decisions, and configuration changes documented as the work progresses.

- Project Goal

The goal is to complete all four sub-projects to the point where each has a concrete, usable output the company can act on - a vendor recommendation, a validated tool, a measured compliance improvement, a grounded AI-tooling recommendation - and to consolidate this work into a coherent final report for my study program.

- Expected Result

By the end of the internship, the company should have a recommended hardened image vendor/service and signing approach, a security assessment tool running and validated on the dev cluster, a measurable improvement in CIS Benchmark compliance with a documented list of remaining gaps, and an evidence-backed recommendation on AI-assisted security tooling. Sub-project D's scope is the least firm of the four and will be refined with my supervisor.

- Way of Working

- Iterative, sub-project by sub-project: each sub-project runs its own cycle of research -> evaluation/testing -> implementation (where applicable) -> write-up.

- Task tracking: the day-sized tasks are tracked as a backlog against the company's existing work items, updated regularly.

- Check-ins: recurring check-ins with my company supervisor to validate direction, unblock access/approval issues, and adjust scope if needed. A separate periodic check-in with my school supervisor.

- Tooling: Kubernetes-native and open-source security tools where possible.

- Documentation as I go: findings, decisions, and configuration changes are documented at the time they're made, not reconstructed at the end.

- Scope

In scope: research, evaluation, and comparison work for all four sub-projects; hands-on implementation where explicitly agreed with my supervisor; documentation of findings, recommendations, and configuration changes.

Out of scope: work outside the four defined sub-projects; changes to production workloads without explicit sign-off; company-wide or full-fleet rollout of any tool, image, or signing approach beyond the agreed dev/test scope; procurement, licensing, and budget decisions, which remain with the company.

- Project Structure

Each sub-project below is the structural unit of the project, broken into the day- or two-day-sized tasks that form the actual backlog I work from with the company. Tasks marked are already logged in the company's own backlog.

A. Container image hardening strategy and vendor selection

The company wants to enforce security policies such as running containers without root privileges and blocking write access to the root filesystem, which often requires modified container images; several vendors offer hardened images as a service to help meet this. This sub-project builds a longlist and shortlist of such vendors, evaluates their advantages, disadvantages, and cost, and delivers a recommendation on which service best fits the organization - alongside a related investigation into whether Cosign or Notary (Notation) is the better approach for signing images.

1.	Investigate current registry and scanning setup

2.	Document current container image sourcing process

3.	Identify security compliance drivers

4.	Define evaluation criteria, budget constraints, and weighting

5.	Build a longlist of vendors offering hardened container images as a service

6.	Narrow the longlist to a shortlist based on the defined criteria

7.	Evaluate each shortlisted vendor's advantages, disadvantages, and cost

8.	Write the vendor comparison and recommendation

9.	Present and validate the recommendation with my supervisor

10.	Investigate Cosign vs Notary (Notation) for image signing and document a position

B. Kubernetes security assessment tooling

Kubernetes environments evolve continuously, so proactively identifying weaknesses, misconfigurations, and attack paths matters. This sub-project researches and compares assessment tools against criteria such as detection capability, ease of deployment, and operational impact, deploys the selected tool on the dev cluster, validates it against real findings, and delivers a recommendation on whether and how to adopt it.

- Define what must be assessed (workloads, RBAC, network policy, CIS controls, etc.).

- Research and shortlist candidate tools (KubeHound, Kubescape, kube-bench, Kubeaudit, similar).

- Define evaluation criteria (detection capability, ease of deployment, reporting quality, maintainability, operational impact).

- Score shortlisted tools against the criteria.

- Deploy and configure the selected tool on the dev Kubernetes cluster.

- Validate the tool by identifying real findings and assessing their relevance.

- Document implementation, findings, and limitations.

- Write the adoption recommendation and present it.

C. CIS Benchmark compliance improvement

The CIS Kubernetes Benchmark is an industry-recognized set of best practices, but it's currently unclear which controls the platform already meets. This sub-project assesses the platform against the benchmark, validates findings with tooling, prioritizes gaps by effort and impact, implements one or more agreed improvements, and documents remaining gaps and recommendations.

- Run a baseline CIS Kubernetes Benchmark scan and record the current state.

- Work with the platform team to identify which recommendations still need attention.

- Validate scan findings using appropriate tooling.

- Prioritize identified gaps by effort and impact.

- Implement the first agreed improvement(s).

- Implement further agreed improvements as capacity allows.

- Re-scan and document the change in compliance.

- Write up remaining gaps and recommendations for further improvement.

D. AI-assisted security tooling investigation

This sub-project will be scoped with my supervisor during the internship; provisionally, it investigates where AI-assisted tooling could realistically support security work (e.g. alert triage, log analysis, report summarization), tests the most promising use case with a small proof of concept, and delivers a recommendation on adoption backed by that evidence.

- Identify candidate security use cases with my supervisor.

- Survey available tools/approaches for the most promising use case(s).

- Build a small proof of concept or scripted test.

- Assess risk, data-sensitivity, and cost implications.

- Document findings and a recommendation.

Task order within each sub-project may shift as findings come in, but the task list itself is fixed at the planning stage, so progress stays measurable.

## Risk Assessment

| Risk / dependency | Mitigation |
| --- | --- |
| Sub-project D has no finalized work item yet, so scope could shift | Confirm scope with my supervisor early; treat current scope as provisional and document any change |
| Access/approval delays for hands-on work (deploying a tool, applying remediations, testing signing) | Agree scope and required access with my supervisor up front; use the dev cluster/namespace where possible |
| Vendor evaluation (A) may depend on getting trial access or licenses | Start vendor outreach early; keep a fallback shortlist |
| CIS remediation (C) may surface findings that are risky to fix without breaking workloads | Prioritize low-risk, high-value fixes first; document higher-risk findings as follow-up items rather than forcing a fix |
| AI tooling investigation (D) is open-ended and could expand indefinitely | Bound it to a small, concrete use case and a defined "done" (a documented recommendation, not a finished product) |

## 10.  Deliverables

| Sub-project | Deliverable |
| --- | --- |
| A. Container image hardening & signing | Vendor comparison and recommendation; documented position on Cosign vs Notary |
| B. Assessment tooling | Selected tool deployed and validated on the dev cluster; adoption recommendation; setup documentation |
| C. CIS Benchmark compliance | Baseline and post-remediation compliance state; remediation log; prioritized list of remaining gaps |
| D. AI tooling investigation (provisional) | Findings report and adopt/pilot/not-viable recommendation for at least one-use case |
| Overall | Final internship report consolidating all four sub-projects for my study program |

## 11.  Planning

The sub-projects are sequenced by priority and dependency, agreed with my supervisor and adjusted as work progresses:

- Planning: confirm scope for sub-project D, agree access/environment for hands-on work, run the CIS Benchmark baseline scan early since it needs no new tooling.

- A - Container image hardening & signing: research-heavy, low dependency on cluster access, a reasonable starting point.

- C - CIS Benchmark compliance: builds directly on the baseline scan from planning.

- B - Assessment tooling: benefits from the CIS gap picture from C when defining what the tool should assess.

- D - AI tooling investigation: kept flexible and last, since it is the least firmly scoped and most exploratory.

- Finalization: consolidate all four sub-projects into the final internship report.

Some overlap is expected in practice and this order can be re-prioritized with my supervisor as the internship progresses.